**Iteration 2 Report**

**What went Right:**

* **We were able to discuss a bit about the features that we will include and some discussion on how those will be implemented.**
* **Able to come up with basic data models, and database schema**
* **Created a user registration and login process.**
* **Agreed on the landing page UI design for our project.**

**What Went Wrong:**

* **We have procrastinated some, and while we are finding our footing, we need to start outputting a lot more code.**
* **There was a lack of communication and a tidbit of going dark on building some of the back end, which left some of the devs confused about where we stand.**
* **Getting a github workflow up and going in still in progress so that we can work on integrating the backend and UI into an Angular environment**

**Solutions:**

* **Re-emphasizing the importance of the weekly scrum meetings, as well as keeping in touch with group members through slack throughout the week.**
* **Group has come to an agreement that we should focus on finishing things earlier so we’re not in a rush to complete an assignment and accidentally gloss over something that was required.**
* **We have been working on communicating and making sure everyone is updated on our workflows**
* **Settle on a github workflow (branching, creating issues, etc.) before the end of this week (10/19-10/23) so that we have an easier time integrating each member’s code into the angular project**